Progress Report
- Increment 2 -
Group #3

Please use this template to describe your progress on the group project in the latest increment. Please do not change the font, font size, margins or line spacing. All the text in italic should be removed from your final submission.
Team Members
Please write the name of all the team members, their FSU IDs, and GitHub IDs here.
Jada Doby- FSU ID:Jdd20a – GitHub: JadaDoby
Marija Travoric- FSU ID:mt20e – GitHub: marija8t
Jeyma Rodriguez- FSU ID: jdr21d – GitHub: jeymarp
Laura Obermaier- FSU ID:lao21- GitHub: LauraAllObe
Marget Rivas- FSU ID:MER20C- GitHub : margaretl
Project Title and Description
    A redesigned version of 'RateMyProfessor' has been conceptualized which boasts enhanced functionalities like enabling users to filter by institution, specific courses, academic majors, and individual professors. While users have the liberty to post reviews anonymously, there's a contemplation to introduce a feature that allows them to register accounts for a more personalized reviewing experience—though this might be a subsequent addition if it's pursued. A beneficial automation aspect could be integrating a function that periodically scans the FSU faculty web pages, cross-references existing names in our system, and seamlessly adds any missing ones. Furthermore, when users access a particular professor's page, they're not only presented with reviews but also suggestions of other professors who have a similar teaching style or course characteristics, such as assessment methods (multiple-choice tests versus short answers), attendance policies, mandatory textbook requisitions, availability of extra credit opportunities, and other related parameters.

Accomplishments and overall project status during this increment
The database for the project is completely set up and functional and we all have access and understand how the connection to the backend works.
The overall project is coming together, we have a server and a frontend directory where we manage backend and frontend respectively. We have all routes for our backend working and set. We are working on writing all the different queries and functions we need as the front end evolves but we have a good number of them.
The connection from frontend to backend is working and we can add professors and query professors effectively from our web page. We are working on developing several more pages for the front end and making it as user friendly as possible. We still do not have a working implementation for users (“reviewers”) and we need to set all of that up.

Challenges, changes in the plan and scope of the project and things that went wrong during this increment ( Jada)

Please describe here in detail:
- anything that was challenging during this increment and how you dealt with the challenges
- any changes that occurred in the initial plan you had for the project or its scope. Describe the reasons for the changes.
- anything that went wrong during this increment

 In this increment we had many challenges that we dealt with, and we overcame a good deal of them in the second increment of our application. One of the major changes that occurred was that we didn’t use Typescript, instead we used JavaScript language since our group was more familiar with it. Also, we are allowing students to search by major because we are searching for my professors and filtering using courses. One challenge we faced was figuring out how to organize and understand how to utilize the react framework, while trying to write CRUD models for the reviews, reviewers, courses and major models. In addition to that, we struggled with how to work on the same code with Mutiple people and commit changes and merging safely to not break any functioning code. We also found out how to boot up both the front and backend at the same time using the different terminal and our hotspot because FSU Secure wasn’t allowing us to for a longtime before we figured out the issue with the internet. Throughout all our challenges we made plans to what everyone should work on and scheduled a lot of in person working session so that if anyone had any questions or concerns, they could help each other using all resources we have at our fingertips and with experiences. The only thing that went wrong in error form in this increment is that we have a run time error that pops up randomly while navigating on our website so we will be trying to fix that in the next increment.

Team Member Contribution for this increment
Please list each individual member and their contributions to each of the deliverables in this increment (be as detailed as possible). In other words, describe the contribution of each team member to:
Marija Travoric:
Progress Report: #5
RD Document: #1, #7
IT Document: #2
Source Code: Worked schemas for major and worked on major crud
Video/Presentation: Check source code above
Jada Doby:
Progress Report: #4, #2
RD Document: #3, #2
IT Document: #5
Source Code: Work on comparison table reviews code and design the layout for it. Also added all the data to mongodb for the professors and the course that are offered.
Video/Presentation: Check source code above
Jeyma Rodriguez:
Progress Report: #5
RD Document: #4
IT Document: #4
Source Code: Worked on CRUD for Courses code and schem	as
Video/Presentation: Check source code above
Laura Obermaier:
Progress Report: #1
RD Document: #5
IT Document: #2
Source Code: Connected backend to frontend, CRUD for professor
Video/Presentation: Check source code above
Marget Rivas:
Progress Report: #3, #6
RD Document: #6
IT Document: #3
Source Code: Developed backend server and designed schemas for database as well as setup database. Wrote CRUD routes for backend server. I am currently working on queries for front-end. implementation.
Video/Presentation: Check source code above

Plans for the next increment
We are planning to finish all connections from server (backend) to our frontend. We plan to finish and optimize the web page’s UI/UX design in order to make sure it is simple to use and intuitive for all users. We are planning to implement two types of users for the webpage, we will use a third party authentication service, and we want to incorporate more information of professors (populate our base database for demo purposes). Depending on time we might incorporate extra functionality to the website or expand our student reach (as of now we are designing this to be computer science students based).

Link to video
https://youtu.be/mP33b7wXax8